## Slide 1: LAFCO Update: Los Olivos CSD
May 6, 2021

## Slide 2
Progress & Estimated Timeline to Prop 218 Assessment Vote
DISTRICT FORM-ATION
STUDIES, ENGINEER-ING REPORTS; SBC ROW SITE ACQUISITION
STRUCTURE, POLICIES, ACCOUNTING
PUBLIC WORKSHOPS, PROJECT DESCRIPTION, PROJECT DEVELOPMENT
PURSUE FUNDING FOR IMPLIMENT-ATION
CONSTRUCT MONITOR-ING WELLS
PROJECT CONSTRUCTION AND OPERATIONS
EVALUATE GW QUALITY & IMPROVEMENT TRENDS
ALTERNATIVES ANALYSIS, CONCEPT AND PRELMINARY DESIGN & ESTIMATES,
ASSESSMENT ENGINEERS’ REPORT, AGENCY REVIEW, WORKSHOPS, ASSESSMENT VOTE
APR 2018
AUG 2021
JUN 2022
AUG 2019
DEC 2018
JUNE 2019
AUG 2019
PROJECT FINANCING
JUL 2022/Next Steps

## Slide 3: Progress & Estimated Timeline to Prop 218 Assessment Vote
Community-approved Project Description
Initial Studies - Complete or In Work:
  Wastewater Loading Study & concept Flow Model
  Groundwater Model & Groundwater Monitoring Program + Preliminary Geotechnical Investigation
  District Participation in County LAMP Update Process
  Provide Onsite Wastewater Treatment System Maintenance Guidelines
  Preliminary Environmental Assessment & Services
  WWTP Siting Alternatives Study
  Assessment Engineers Report
  Grant Research and Applications
Funding Success:
  Annual District Tax Assessment - Reserve Balance $289,000
  County EHS Grant $180,000 – Ongoing
  Water Recycling Planning Grant - $300,000/50% matching – Agreement est. Aug 2021

## Slide 4: Progress & Estimated Timeline to Prop 218 Assessment Vote
  State Water Board Water Recycling Planning Grant (Expect Funding Agreement Complete 8/2021)
    $300,000/50% matching grant
    Matched with District accumulated reserves
    Fund remaining tasks required to complete Assessment Engineer’s Report: Financial Plan, Accurate Project Estimates, Fair Share Assessment Analysis
    Gets District to 60% design and June 2022 Assessment
    Partner And Permitting Agency Review – March-May 2022
  Public Workshops – May 2022
  Assessment Vote – June 2022

## Slide 5: Questions & Comments Thank You